Project Planning – Auto Ticket Classification using Flow Designer

Sprint: A fixed period in which the team works to complete a planned set of project tasks.

Epic: A major project activity broken into smaller user stories/tasks.

User Story: A small, manageable requirement that contributes to an Epic.

Story Point: A relative measure of effort required to complete a user story.

1 – Very Easy

2 – Normal

3 – Moderate

5 – Difficult

Sprint 1

| Epic | User Story / Task | Story Points |
| --- | --- | --- |
| Requirement Analysis | Define problem statement and business requirements (USN1) | 2 |
| Update Set Configuration | Create Project Update Set and make it current (USN2) | 1 |
| Backend Configuration | Create Incident Workflow table (USN3) | 3 |
| Field Configuration | Create and configure ticket fields (USN4) | 3 |
| Dependency Configuration | Configure Category–Subcategory dependency (USN5) | 3 |

Total Story Points in Sprint 1 = 2 + 1 + 3 + 3 + 3 = 12

Sprint 2

| Epic | User Story / Task | Story Points |
| --- | --- | --- |
| Flow Automation | Create Auto Classify School IT Tickets flow (USN6) | 2 |
| Flow Trigger | Configure Record Created trigger and condition (USN7) | 2 |
| Classification Logic | Configure Wi-Fi, Projector, Password and Slow Computer rules (USN8) | 5 |
| Email Notification | Configure caller email notification (USN9) | 3 |
| Testing & Validation | Test classification and email notification (USN10) | 3 |
| Deployment | Complete and export Update Set (USN11) | 2 |

Total Story Points in Sprint 2 = 2 + 2 + 5 + 3 + 3 + 2 = 17

Total Story Points = 12 + 17 = 29

Number of Sprints = 2

Velocity = Total Story Points Completed / Number of Sprints = 29 / 2 = 14.5 Story Points per Sprint