Project Planning Phase

Project Planning Template – Product Backlog, Sprint Planning, Stories & Story Points

Date: 01 October 2026

Team ID: SWTID-2026-2158

Project Name: Auto Ticket Classification using Flow Designer

Maximum Marks: 5 Marks

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Requirement Analysis | USN-1 | As an IT team member, I can define the helpdesk problem and business requirements. | 2 | High |
| Sprint-1 | Update Set Configuration | USN-2 | As an administrator, I can create and activate a project update set. | 1 | High |
| Sprint-1 | Backend Configuration | USN-3 | As an administrator, I can create the Incident Workflow table to store ticket records. | 3 | High |
| Sprint-1 | Field Configuration | USN-4 | As an administrator, I can create ticket fields with appropriate data types and choices. | 3 | High |
| Sprint-1 | Dependency Configuration | USN-5 | As an administrator, I can make Subcategory dependent on Category. | 3 | Medium |
| Sprint-2 | Flow Automation | USN-6 | As an administrator, I can create a Flow Designer automation for ticket classification. | 2 | High |
| Sprint-2 | Trigger Configuration | USN-7 | As an administrator, I can trigger the flow when a new ticket is created. | 2 | High |
| Sprint-2 | Classification Logic | USN-8 | As an IT team member, I can automatically classify Wi-Fi, Projector, Password and Slow Computer issues. | 5 | High |
| Sprint-2 | Email Notification | USN-9 | As a caller, I receive an email confirmation after submitting a ticket. | 3 | Medium |
| Sprint-2 | Testing & Validation | USN-10 | As an administrator, I can verify automatic classification and email notification. | 3 | High |
| Sprint-2 | Deployment | USN-11 | As an administrator, I can complete and export the Update Set for reuse. | 2 | Medium |

Project Tracker, Velocity & Sprint Schedule

| Sprint | Total Story Points | Duration | Sprint Start | Sprint End (Planned) | Story Points Completed |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | Planned project phase | 30 Sep 2026 | 03 Oct 2026 | 12 |
| Sprint-2 | 17 | Planned project phase | 04 Oct 2026 | 08 Oct 2026 | 17 |

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 12 + 17 = 29

Number of Sprints = 2

Average Velocity = 29 / 2 = 14.5 Story Points per Sprint

Burndown Chart

A burndown chart can be used to represent the remaining project work against time. For this project, the planned story points are 29 across two sprints.